# 4. Project Planning Phase

## 4.1 Development Methodology

An Agile development methodology can be used for FitBuddy because the application contains several independent modules that can be developed and tested incrementally.

### Development Cycle

Requirement Analysis

↓

System Design

↓

Module Development

↓

Testing

↓

User Feedback

↓

Improvement

↓

Final Deployment

## 4.2 Proposed Timeline

| Week | Activity |
| --- | --- |
| Week 1 | Brainstorming and problem identification |
| Week 2 | Requirement analysis |
| Week 3 | System architecture and UI design |
| Week 4 | Database and backend development |
| Week 5 | Gemini API integration |
| Week 6 | Fitness plan generation |
| Week 7 | Chatbot and nutrition modules |
| Week 8 | Progress tracking |
| Week 9 | Integration testing |
| Week 10 | Bug fixing and optimization |
| Week 11 | Documentation |
| Week 12 | Demonstration and final presentation |

## 4.3 Risk Planning

| Risk | Possible Solution |
| --- | --- |
| Gemini API failure | Implement error handling and retry mechanisms |
| Incorrect AI output | Use structured prompts and validation |
| Internet failure | Display suitable error messages |
| Data security issues | Use authentication and secure storage |
| High API usage | Optimize prompts and API requests |
| Poor user experience | Conduct usability testing |